Dial-A-Ride

Ionia Dial-A-Ride

Request for Proposals – Coordination of Service Plan and Transit Development Plan

Direct Questions To:		Heidi Wenzel

Ionia Dial-A-Ride

hwenzel@ci.ionia.mi.us

Submit questions by 10 days prior to the due date

Date Issued:			December 20, 2024______________________

Proposals Due:		January 23, 2025 by 2:00 p.m. EST_________

Proposer Name:		______________________________________

Proposal Price:	         	$______________________________________

Submit To:			Heidi Wenzel

251 E Adams Street

Ionia, MI   48846

hwenzel@ci.ionia.mi.us

PROPOSER READ AND COMPLETE

The undersigned certifies that he/she offers to furnish materials and services in strict accordance with all requirements set forth in this proposal.

_________________________________________________          __________________

Signature								Date

DUN or Federal ID#: 	_____________________________________

(Precede with “S” if Social Security #)

BACKGROUND INFORMATION

Ionia Dial-A-Ride (IDART), a department of the City of Ionia, is a rural transit agency that provides curb-to-curb demand response public transportation services in the City of Ionia, Easton Township, and portions of Ionia, Berlin, and Orange Townships. There is also a Job Access connection to the Village of Muir twice per day. IDART provides over 50,000 rides annually to adults, senior citizens, students, and individuals living with a disability. Trip purposes most frequently include job access, Non-Emergency Medical Transportation (NEMT), grocery shopping, school, recreation, daily living, etc. IDART currently has nine (9) lift equipped buses and one (1) lift equipped Electric Transit van. Of the rides provided, approximately (40%) are pre-scheduled and/or reoccurring trips, and the other 60% are riders that call in same day to book their trip.

SCOPE OF WORK

Ionia Dial-A-Ride (IDART), a department of the City of Ionia, is seeking a firm to complete a Coordination of Service Plan (CSP) and a Transit Development Plan (TDP). The CSP shall build upon the existing plan, identify any gaps or insufficiencies, recommend additional coordination and/or partners, identify potential funding and/or investment partners, and develop an appropriate action plan to address the objectives in the near future and over the next several years. The TDP shall build upon and formulate the goals and objectives of IDART, review existing transit demand in the City of Ionia and its surrounding townships, identify unmet transportation needs in the current service area and the surrounding areas without service, assess public perception of IDART, and develop an appropriate action plan to address the objectives in the near future and over the next several years. The demand for transportation in the current service area and to/from the current service area to surrounding communities has significantly increased in recent years. Based on this information, a more countywide and/or regionally coordinated transit system shall be considered.

The scope of work for this project includes the following high-level tasks which firms must include in their proposal:

Task 1 – General project management and quality control

Task 2 – Current service, ridership, and community profile

Task 3 – Stakeholder engagement

Task 4 – Development of recommended options and strategies

Task 5 – Preparation of the draft Coordination of Service Plan and Transit					Development Plan

Task 6 - Presentation and final Coordination of Service Plan and Transit					Development Plan

Task 1 – GENERAL PROJECT MANAGEMENT AND QUALITY CONTROL

The firm shall manage all aspects of the day-to-day project management including communications and coordination of all technical work. The firm will prepare a detailed work plan and project schedule with milestones and deliverables, prepare monthly progress reports and invoices, and hold regular project meetings with the IDART Director. The firm shall designate a project manager to be the primary point of contact responsible for managing the project who will keep the Director informed on progress and consult with the Director as needed. The Firm’s project manager assigned to this project must be stated in the proposal and shall remain throughout the project, as long as they are still employed with the firm, unless the IDART Director requests a change in project manager.

DELIVERABLES:

- Designated firm project manager/point of contact

- Detailed project work plan

- Detailed project schedule

- Monthly progress reports and progress payment requests including status narratives

- Regular project meetings with the IDART Director at a frequency to be agreed upon

Task 2 – CURRENT SERVICE, RIDERSHIP, COMMUNITY PROFILE

The plan will include a survey of current ridership to determine perception/satisfaction of current service, unmet transportation needs, purpose of additional destinations desired, additional days/times service is needed, and willingness to pay for additional service options. The plan will also include a survey of all Ionia County residents to determine knowledge of the current service, identify the pockets of citizens who have transportation needs, current and future use by county residents, purpose of destinations desired and days/times service is needed. Surveys can be conducted via a variety of methods including online, paper questionnaires, townhall meetings with information gathered via paper or electronic means, and other methods as approved by IDART. Every resident of Ionia County should have a reasonable opportunity to view and respond to the survey. The survey should also contain a method of measuring residents’ support for funding options (millage and fares). Based on this information along with an analysis of projected growth in Ionia County, the selected proposer will develop possible service options, including operational & staffing, equipment and general capital requirements for the near future into the next 1 to 5 years. The successful proposer shall include analysis and recommendations for future improvements/efficiencies in demand response and/or flexible routes, service and technology options, fares, future needs and expandability of near-term service with current fleet in existing route areas as well as provide an analysis with cost estimates to expand routes to provide demand response and/or flexible routes to underserved areas of Ionia County including technology, staffing and equipment needs as determined by survey information. A draft report will be reviewed by the IDART Director prior to final report completion. This should be presented 30 days prior to the final report. The final Service Options Plan should represent a 1 to 5-year Plan for improvements, changes and expansion of service. Presentation of the final report will be given in writing and in person or via webinar to IDART and other interested parties.

DELIVERABLES:

- Survey of current ridership and provide final report on results

- Survey of Ionia County residents and provide final report on results

- Support for funding options

- Preparation/development of Service Options Plan

- Presentation of Service Options Plan

Task 3 – STAKEHOLDER ENGAGEMENT – COORDINATION PLAN

The firm shall conduct extensive stakeholder engagement activities, in collaboration with IDART to support the project tasks and goals. IDART stakeholders include, but are not limited to, existing riders, community members, local elected officials and community leaders, businesses, other transportation providers in the county, health and human service agencies, health and wellness and medical providers, interest groups who represent seniors and persons with disabilities, IDART employees, Local Advisory Council (LAC) members, and City of Ionia Council Members. It is important that stakeholder engagement efforts go above and beyond typical engagement practice to provide the community with a meaningful ability to help shape and inform the Coordination Plan from the beginning of the process to the end. Stakeholder engagement efforts should also make an extra effort to engage historically underserved and excluded communities including but not limited to racial and ethnic minorities, immigrants, people with disabilities, and people with limited English proficiency. Stakeholder engagement activities should achieve one or more of the following outcomes 1) provide IDART with actionable information to use in shaping the Coordination Plan, 2) further understanding of existing gaps in services and barriers to access and coordination, 3) help develop awareness, support and/or consensus around the Coordination Plan or issues it is trying to address, 4) identify public perceptions about IDART, and 5) provide meaningful opportunity for community members to influence the development of the plan. The selected firm will be asked to create a detailed community engagement and communications plan at the beginning of the project that the IDART Director will review and provide feedback/approval on.

DELIVERABLES:

- Further understanding of existing gaps in service and barriers to access and coordination, public perceptions, and existing unmet needs for transit services

- Detailed project stakeholder engagement and communications plan, to include, but not limited to:

  - Creative engagement strategies

  - Facilitation of community conversations, in-person and/or online, strategically planned throughout Ionia County at a frequency to be agreed upon with IDART

  - Development of a survey for community leaders, health and human service agencies, health and wellness and medical providers, local businesses and IDART employees

Task 4 – DEVELOPMENT OF RECOMMENDED OPTIONS AND				STRATEGIES

Using data and information gathered in previous tasks, the firm shall develop service alternatives and strategies to improve public transit and expand mobility for the residents of the City of Ionia, surrounding townships and potentially a more county and/or regional-wide service area. Working with the IDART Director, several scenarios shall be formulated, discussed and evaluated for potential inclusion in the final plan. For purposes of this project, IDART is defining strategy as a general approach or policy designed to achieve an overarching goal. Ideally, IDART would like for strategies to be acceptable to all partners, meaning they can live with the strategies and will not actively work against them.

DELIVERABLES:

- Presentation to IDART Director of recommended options and strategies for discussion, review and inclusion in the draft TDP

Task 5 – PREPERATION OF THE DRAFT COORDINATION OF SERVICE			PLAN AND TRANSIT DEVELOPMENT PLAN

The firm shall compile all the information and data gathered in previous tasks into two comprehensive plans, each to include an executive summary that encompasses the recommendations for the short-range planning horizon. Both the CSP & TDP shall be developed based on recommendations made by the firm and the IDART Director, as noted in the previous task. Development of the plan shall focus on specific details for the first year of the planning project, with conceptual guidance for the remaining plan years for the recommended service alternatives, strategies, and coordination. IDART strongly prefers a final report that is reader-friendly, meaning the document uses “plain language” as much as practicable, presents the most information up front in report chapters/sections or visually called out to draw the reader’s eye, uses graphics such as graphs or maps that are quickly understandable and is generally concise and to the point.

DELIVERABLES:

- Presentation of the draft Coordination of Service Plan and Transit Development Plan to IDART Director & Ionia City Manager for final review, comments, and revisions

Task 6 – PRESENTATIONS OF THE FINAL COORDINATION OF SERVICE			PLAN AND TRANSIT DEVELOPMENT PLAN

The firm, in conjunction with IDART, shall present the final Coordination of Service Plan and Transit Development Plan report, for policy adoption, to Ionia City Council, the public, and other appropriate audiences. Presentations may be in-person or online.

DELIVERABLES:

- Presentation of the final Coordination of Service Plan and Transit Development Plan for policy adoption at a frequency to be agreed upon with IDART.

- Interactive online executive summary website, story map, or other agreed upon format

- Electronic copy of final Coordination of Service Plan and Transit Development Plan in PDF format for printing and up to 20 printed copies each of the executive summary and final plan

- Electronic copies of all images, graphs, data graphics, presentations, maps or other visual aids and the supporting data used to create them in a format agreed upon by the firm and the IDART Director. Such media, visual aids, and printed reports shall be considered property of IDART and may be used, copied, and distributed at IDART’s discretion.

PROPOSED TIMELINE

It is anticipated that the project will be completed in 9 – 12 months from contract award. Selected firm will provide monthly updates on progress.

Questions Due		   January 13, 2025__________________ (10 days prior to due date)

Questions Answered      Within 5 business days of receipt_____

Proposals Due 	   January 23, 2025 at 2:00p.m. EST_____

Proposer Selection    	   February 5, 2025___________________

Contract Awarded 	   February 19, 2025__________________

Project Launch 	   April 1, 2025__________________

Stakeholder Engagement

Completed 		   September 1, 2025__________________ (5 months after launch)

Draft Report 		   November 21, 2025_________________

Final Report Presented  December 19, 2025___________________

OFFER PREPARATION AND SUBMITTAL

PROPOSAL CONTENT

Statement of Proposal

Provide a narrative statement of your proposal indicating, through the use of drawings, diagrams or other material the way in which you propose to satisfy the requirements outlined in the Scope of Work section above.

Organization Structure

Indicate through the use of organization diagrams and/or narrative statements, the proposed staffing, functioning, and interrelationships with IDART.

Prior Experience

Include descriptions of prior or present projects which would tend to substantiate your qualifications to perform this project. Include any past relationships your firm has had with IDART. Include name, address, and telephone number of the responsible person of former client’s organization who may be contacted.

Staff Description

Identify principal staff personnel by name, qualification, and experience with like projects.

Authorized Negotiators

Provide the names and telephone numbers of personnel of your organization authorized to negotiate with IDART (City of Ionia).

Proposal Price

It is anticipated that the award price will not exceed $75,000. Include a detailed breakdown of the proposed price and indicate any part of the proposal that will be performed by subcontract. All travel costs submitted must follow the State of Michigan’s vehicle and travel rates which can found here https://www.michigan.gov/dtmb/services/travel.

Business Organization

State the full name and address of your organization and, if applicable, the parent or subsidiary entity that will perform or assist in performance of the work contained in your proposal or will provide any assistance. Indicate whether you operate as an individual, partnership or corporation; if as a corporation, include the state in which you are incorporated. All respondents must indicate their organization’s DUN or Federal ID# (Precede with “S” if Social Security #).

Proposal Submittal		Deliver three (3) copies of proposal to:

Heidi Wenzel, Director of Transportation

Ionia Dial-A-Ride

251 E Adams Street

Ionia, MI   48846

The RFP Cover Page (Page 1) must be signed by an official of the proposing organization, providing authorization to bind the proposer to the provisions of the RFP and the proposed project price.  The completed RFP Cover Page (Page 1) must be returned, as well as a copy of the signed Federal Contract Clauses Professional Services less than $250,000 and Certification of Compliance with Federal Contract Clauses, to be considered a complete proposal submission.

Proposals will be received until 2:00 p.m. EST on January 23, 2025 at

Ionia Dial-A-Ride

251 E Adams Street

Ionia, MI   48846

hwenzel@ci.ionia.mi.us

Submitted proposals and prices will remain valid for 180 days after the proposal due date.  Submitted proposals will become the property of the City of Ionia Dial-A-Ride and will not be returned.

QUESTIONS

Questions must be submitted in writing to Heidi Wenzel, City of Ionia Director of Transportation Manager at hwenzel@ci.ionia.mi.us  by ten (10) days prior to the proposal due date.  IDART will respond to the questions within five (5) business days. Questions and answers will be sent to all firms sent an RFP or who have submitted questions or proposals and will be posted on the City of Ionia’s website at cityofionia.org. Verbal comments are not part of this solicitation.

STATE AND FEDERAL REQUIREMENTS

This project is funded by federal and state grants. The federal contract clauses for this RFP are Professional Contract Clauses Professional Services less than $250,000, as attached and available on the internet at:

PROFESSIONAL SERVICES LESS THAN $250,000

The selected firm will also need to sign a Certification of Compliance with Federal Contract Clauses, as attached and available on the internet at:

CERTIFICATION OF COMPLIANCE WITH FEDERAL CONTRACT CLAUSES

Copy of signed Contract Clauses (both) MUST be submitted with proposal.

The selected firm may need a 3rd party subcontract approved by the Michigan Department of Transportation.

LATE SUBMISSIONS

Proposer is responsible for submitting RFP so as to reach IDART on time. The entire proposal must be received, not merely a portion of it. Moreover, no acts of God or similar factors will excuse lateness.

MODIFICATIONS AND WITHDRAWALS OF OFFERS

Proposals may be withdrawn in writing at any time prior to the due date and time. A proposal may also be withdrawn in person by a proposing firm, provided the withdrawal is made prior to the due date and time. The proposing firm must sign a receipt of withdrawal. No proposal may be withdrawn after the due date unless there is a material error in the proposal. Withdrawn proposals may be resubmitted, with or without modifications, up to the due date and time. IDART shall require proof of agency from person withdrawing proposal.

PROPOSAL EVALUATION FOR AWARD

The proposals will be evaluated using the selection criteria below, which are listed in order of importance, although the second, third and fourth criteria are equally weighted.  Price is less important than the other technical factors as a whole weighted.

All proposals will be evaluated by a Selection Committee consisting of the IDART Director, Lead Driver, and Ionia County Commission on Aging Director. The Selection Committee may be assisted by other technical personnel as deemed appropriate for the purpose of selecting the proposer with whom a contract will be executed. Representatives from the firm(s) in a competitive range may be invited to meet in-person with the Selection Committee before final selection is made. Original non-price criteria may be modified based on the results of the interview.

IDART, a department of the City of Ionia, reserves the right to cancel the solicitation or reject any and all proposals for sound, documentable, business reasons. IDART, a department of the City of Ionia, also reserves the right to award to other than the lowest priced proposal and to the proposal representing the Best Value to IDART. IDART, a department of the City of Ionia, reserves the right to waive any minor informalities or irregularities and award will only be to a responsive and responsible firm.

Selection Criteria

Prior Experience

Experience will be measured by experience on projects similar to that described in the scope of work. Evaluation will be based on samples of work and explanations of similar services offered to clients that yielded results and demonstrations of measurable impact of the proposer’s work.

Understanding the Context and Purpose

A determination will be made of the proposer’s understanding of the project purpose, the regional context, and goals for IDART. Evaluation will be based on the response provided in the proposal.

Capability and Qualifications

The capability of a prospective proposer will be evaluated under the terms of the RFP, relative to having a staff with the qualifications needed to successfully complete the project. The proposer’s professional and project staff that work on the project must be the same staff identified in the proposal.

Method of Approach

This refers to the technical soundness of the proposer’s stated approach to the project, the comprehensiveness of the proposed approach, and the techniques to be used. The proposal should describe the approach and techniques used to achieve each item in the scope of work.

Price

Proposals will be evaluated by lowest proposal price/price being evaluated times available points.

TYPE OF CONTRACT AND DURATION

This will be a firm, fixed price contract. Stakeholder engagement work will be completed within five (5) months after contract has been signed, and final report should be issued within 90 days after stakeholder engagement is complete.

TERMS OF PAYMENT

The contractor will submit invoices to IDART. Upon acceptance of invoice, IDART will issue payment within 45 days of receipt of invoice. No payment will be issued until IDART verifies that the project meets the RFP specifications. IDART will submit progress payments with sufficient documentation. All invoices shall be itemized.

WRITTEN PROTEST PROCEDURES

Contractors wishing to protest procurement decisions or processes must submit the protest in writing to the Director of Ionia Dial-A-Ride, 251 E Adams Street, Ionia, MI 48846. Protests about solicitation specifications or processes must be received ten (10) business days before the solicitation due date.  Protests received after the due date, but before award must be received before five (5) business days after the due date.  Post award protests must be received by Ionia Dial-A-Ride no later than five (5) business days after the award decision. IDART is the final arbitrator on any question or dispute. This “disputes” clause does not preclude consideration of questions of law in connection with decisions provided for above; provided that nothing in this Contract shall be construed as making final the decision.

The protester must qualify as an “interested party,” clearly define the decision or process being protested and the reason(s) for the protest, and the relief desired of IDART’s procurement award.

IDART reserves the right to not accept solicitations, postpone or extend the solicitation due date, cancel any award or re-solicit based on protest received.  IDART’s Director or their designee will review the written protest and provide a written decision to the protestor within ten (10) business days of receiving the protest.

The protestor can appeal the IDART Director’s or their designee’s decision to the Ionia City Council. That appeal must be filed with the Ionia City Manager within five (5) business days of the Director’s or their designee’s decision.  The Ionia City Council’s decision on the appeal will be final.

PROPOSER FURNISHINGS

The Proposer shall provide all supervision, labor, materials, supplies, parts, tools, transportation and equipment necessary to perform the scope of this project.

INDEMNITY PROVISIONS

In the final signed agreement to be entered into between the selected proposer and Ionia Dial-A-Ride, the proposer shall indemnify, defend and hold harmless IDART and City of Ionia officers, employees and agents, from and against all losses, liabilities, penalties, fines, damages and claims (including taxes), and all related costs and expenses (including reasonable attorney’s fees and disbursements and costs of investigation, litigation, settlement,  judgments, interest and penalties), arising from or in connection with any of the following:

- the product provided, performance of the work, duties, responsibilities, actions or omissions of the selected proposer

- breach by the selected proposer or any representation of warranty made by the proposer in the final signed contract

- occurrences that the selected proposer is required to insure against as provided for in a final signed contract

- death or bodily injury of any person, or the damage, loss or destruction of any real or tangible personal property, in connection with the performance of services by the selected proposer, by any of its subcontractors, by anyone directly or indirectly employed by any of them, or by anyone for whose acts any of them may be liable; provided, however, that this indemnification obligation shall not apply to the extent, if any, that such death, bodily injury or property damage

- any claim, demand, action, citation or legal proceeding against Ionia Dial-A-Ride, its employees and agents which results from an act or omission of the selected proposer or any of its subcontractors in its or their capacity as an employer or person

ASSIGNMENT

Neither party may assign, directly or indirectly, all or part of its rights or obligations under the final signed agreement entered into with the selected proposer without the prior written consent of the other party, which consent shall not be unreasonably withheld or delayed.

IMPACT OF FEDERAL, STATE, AND LOCAL TAXES

IDART, a department of the City of Ionia, is exempt from Federal, State, and local taxes and will not be responsible for any taxes levied on the respondent as a result of the final signed agreement with selected proposer resulting from this RFP.

DISPUTES

The parties shall attempt to resolve any dispute arising out of or relating to a final signed agreement with selected proposer through negotiations between senior executives of the parties, who have authority to settle the same.  If the matter is not resolved by negotiation within 40 days of receipt of a written 'invitation to negotiate', the parties will attempt to resolve the dispute in good faith through an agreed Alternative Dispute Resolution (ADR) procedure.